## Slide 1: The Art of Managing Successful Programs and Projects
Charles Bailey, Delaware Opportunities
Delia Yarrow, Ithaca Neighborhood Housing Services
Kelly Robertson, Greater Opportunities for Broome and Chenango, Inc.

## Slide 2: Applicant Intake and Eligibility
Charles Bailey
Housing Director
Delaware opportunities, Inc.

## Slide 3: About Delaware Opportunities, Inc.
-CAP Agency serving all of Delaware County
-Programs include WIC, SAV, Weatherization, Daycare assistance, Respite, Transportation, Head Start, and many more
-In the Housing Department we administer HUD and HCR Rental Assistance, HC, FSS, AHC, HOME, CDBG, RESTORE, Access, and municipally funded housing programs

## Slide 4: Applicant Intake
- Rely on the Administrative Plan(s) and the Program Contract
-Perform outreach to those least likely to apply in a manner consistent with Fair Housing regulations
-Develop a standardized documentation procedure with which all team members are familiar
-Don’t assume your application is self-explanatory, offer assistance to applicants in completing the paperwork
-Use Intake as your first chance to begin explaining the program to the applicant

## Slide 5: Standardized Documentation Procedure

## Slide 6: Eligibility Determination
-Meet with applicant when eligibility uncertain; treat the process as a dialogue
-Compare calculated income to the income attestation in the application
-Review bank statements carefully, and compare them to income documentation
-Make use of HUD’s CPD Calculator, including the summary page signed by the applicant
  Through the HUD Exchange, requires an account
-Have a redundant application review process, two eyes are better than one
-Establish and offer an appeal process wherein the final reviewer is different than the first (two)

## Slide 7: Double Redundancy File Checklist

## Slide 8: Building Systems for Compliance, Collaboration, and Continuity
Serving Cayuga, Cortland, Chemung, Schuyler,
Seneca, Tompkins, and Tioga Counties.
www.ithacanhs.org
(607) 277-4500

## Slide 9: About: INHS
Programs and Services:
Rental housing
Purchase lending assistance
Rehab and new construction
Manufactured housing
Real estate development
Home buyer education
2

## Slide 10: Why build databases?
  Create systems that will survive staff transitions
  Compliance for the lifecycle of a grant and beyond
  Reduce friction between roles
  Share information passively
  Tell the story of your organization with access to data
  Build a digital file with a document stack order
  Track grant progress, spend-down and draws
  Off-the-shelf systems lack functionality and customization
  Manage owner occupancy, insurance, lien releases, communication, and document destruction
  Pivot to new workflows
  Enforce logic to prevent errors
3

## Slide 11: Have you ever lost access to records in a staff transition?
Non-profits have lean staffing
When the primary contact for a grant or a function leaves, how do you find documentation?
  Databases can create permanent records of all aspects of a grant
    Waitlist management, filtering, and outcomes
    Income qualification, rehab process, document stack order, compliance double checks
    Checklists can be built for any type of compliance, but think beyond documents to what needs to be verified by those documents
    Clients can provide a record of communication
4

## Slide 12: Example of Grant Dashboard
5

## Slide 13: Example of Rehab Checklist & Docs
6

## Slide 14: Example of Waitlist
7
Notes: Review agenda

## Slide 15: Draws and Integration with Finance
8

## Slide 16: Owner Occupancy and Lien Tracking
9

## Slide 17: Create systems without a database?
  Compliance isn’t just checking dates on documents; it includes all of the qualification nuances as “checks”
  Create systems that are global and can adapt
  Train staff to use systems and not their desktops
  Paper and spreadsheets can be enough if you keep systems global
  Build cross training and double checks into your compliance strategy
  Build a system that allows you to look at the totality of your work.
10

## Slide 18
CONSTRUCTION
MANAGEMENT
NYS HCR-funded Housing Rehabilitation Projects
MHRP • MMHR • Rehabilitation • SRDI • HOME-ARP
Kelly M. Robertson, LMSW-Greater Opportunities for Broome and Chenango, Inc.
Notes: Open with the central message: construction management is compliance management, not only schedule and cost.,This briefing focuses on decision gates that protect eligibility, quality, and reimbursement.,,[Sources],Visual on this slide was generated with Microsoft Copilot.,[/Sources]

## Slide 19
One playbook, different program overlays
The core playbook — scope, environmental clearance, procurement, inspections, change control, closeout — never changes regardless of the grant. What changes is the additional layer each funding source stacks on: federal rules on a HOME‑ARP project, manufactured-housing standards on MHRP, underwriting and design review on a development deal.
MHRP / MMHR
Replacement feasibility
Site readiness and utilities
Dealer / installer coordination
Manufactured-home standards
Housing Rehab
Inspection-driven scope
Health and safety priorities
Occupied-site logistics
Change-order discipline
SRDI / Development
Design and underwriting
Multifamily standards
Layered financing
Closeout and conversion
HOME-ARP
Eligible activity / population
Part 58 environmental review (NEPA)
Federal cross-cutting rules
Long-term use controls
Rule of thumb: the most restrictive applicable requirement governs the project file.
Notes: Avoid treating program names as interchangeable. Build a requirements matrix from the executed agreement, RFA, approved application, design standards, and federal overlay.,For MHRP, confirm site feasibility early. For rehabilitation, the inspection and work write-up drive procurement. For development projects, synchronize design, financing, and construction approvals.,,[Sources],https://hcr.ny.gov/2026-home-program-application-instruction,https://ht.hcr.ny.gov/system/files/documents/2024/08/2024-ocr-state-hsg-prgms-rfa-v2-8.2.2024.pdf,https://www.hudexchange.info/programs/home-arp/,[/Sources]

## Slide 20
The construction manager’s control cycle
Every phase ends with a documented “go / no-go” decision.
1. Define
Award terms
Scope + budget
Roles + approvals
2. Clear
Site control
Environmental
Design / permits
3. Procure
Bid package
Outreach
Responsiveness
4. Build
Inspections
Change control
Payment review
5. Close
Punch list
Closeout docs
Final reimbursement
No construction commitment before environmental clearance!!!
Notes: Use the cycle as an agenda for internal project meetings. Each gate should identify the approving authority and the evidence retained in the file.,The key federal safeguard is to avoid choice-limiting actions before the environmental review is complete and required clearance is received.,,[Sources],https://www.hudexchange.info/programs/environmental-review/,[/Sources]

## Slide 21
Environmental review first: Protect Project Eligibility
Screen the site early, document the level of review, and do not outrun clearance.
Federal review / NEPA
Determine responsible entity and review level. Address related laws and authorities under 24 CFR Parts 50 or 58.
NYS / local review
Coordinate SEQR and local approvals as applicable. Confirm whether permits or consultations are required.
Common rural screens
Floodplain • wetlands • historic / archaeological resources • endangered species • noise • contamination / radon • water and wastewater
Document both the finding and the source used to reach it.
Notes: HUD describes environmental review as required for all HUD-assisted projects, with the extent varying by project. Current requirements remain in effect while HUD completes rulemaking following the 2026 statutory changes.,For an HCR-administered project, confirm who prepares, who signs, and who approves the review. Track consultations and mitigation as construction requirements, not as separate paperwork.,,[Sources],Visual on this slide was generated with Microsoft Copilot.,https://www.hudexchange.info/programs/environmental-review/,Internal reference: Homeowners Handbook NYS HCR HOME MHRP and NYS OCR MMHR Programs.docx,[/Sources]

## Slide 22
DEC and Permitting: Build a Site-specific Matrix
“DEC required?” is not a yes/no question. It depends on the work, location, and resource affected.
Trigger | Potential path | Construction control
Wetlands / adjacent areas | State and federal screening; jurisdiction check | Map limits; protect buffers; incorporate permit conditions
Soil disturbance / stormwater | SPDES construction stormwater applicability | SWPPP, inspections, stabilization, closeout
Water / wastewater | Public connection or private system approvals | Capacity, design approval, testing, as-builts
Hazardous materials / spills | Investigation, handling, disposal or reporting | Specifications, manifests, clearance documentation
Stream crossing / protected waters | Permit / consultation may apply | Timing windows, erosion controls, restoration
Trigger
Potential path
Construction control
Assign one owner for each permit, condition, inspection, and closeout deliverable.
Notes: This matrix is a project-management tool, not a substitute for agency determinations. Confirm applicability directly with the reviewing and permitting authorities.,Copy every permit condition into the specifications, contractor obligations, inspection checklist, and closeout index.,,[Sources],https://www.hudexchange.info/programs/environmental-review/,[/Sources]

## Slide 23
Procurement and Bidding: Fairness must be visible
A defensible file shows competition, consistent information, objective evaluation, and approval.
1
Complete bid package
Plans / work write-up, specifications, alternates, schedule, insurance, labor requirements, supplier-diversity forms.
2
Equal access
Advertise through required channels; document outreach; issue written addenda to all bidders.
3
Responsive + responsible
Evaluate against published requirements; check qualifications, exclusions, capacity, and references.
4
Award record
Tabulation, cost reasonableness, conflict disclosures, approvals, notices, executed contract.
Never tailor specifications to a preferred contractor or accept undocumented bid changes
Notes: A strong solicitation reduces change orders later. Include environmental mitigation, testing, closeout, and reporting requirements in the bid package.,If only one bid is received or bids exceed budget, follow the award-specific procurement and approval process before negotiating or rebidding.,,[Sources],Visual on this slide was generated with Microsoft Copilot.,https://hcr.ny.gov/builder-resources,Internal reference: Attachment 1.docx,[/Sources]

## Slide 24
M/WBE and SDVOB: Manage as a Project Workstream
Goals and reporting are award-specific. Confirm them before advertising and carry them through every payment.
PLAN
Confirm contract goals
Identify scopes and trades
Set outreach calendar
SOLICIT
Use NYS-certified directories
Document targeted outreach
Include required forms
AWARD
Verify certification status
Assess utilization plan
Secure approvals
PERFORM
Track commitments vs. payments
Review substitutions
Document good-faith efforts
CLOSE
Reconcile final utilization
Collect affidavits / reports
Resolve variances
Notes: Do not present statewide statutory thresholds as the project goal. The executed agreement and approved utilization plan control the project-specific commitment.,Track participation against actual paid dollars, not only the original subcontract values. Escalate substitutions or shortfalls before they become a closeout issue.,,[Sources],https://hcr.ny.gov/compliance-and-opportunities,https://hcr.ny.gov/minority-and-women-owned-business-enterprises-mwbes-and-service-disabled-veteran-owned-business,[/Sources]

## Slide 25
Construction Administration: Control the money through the work
The field record should explain every dollar, day, and deviation.
Inspections
Document installed work, code status, concealed conditions, photos, deficiencies, and correction dates.
Payments
Match invoice and schedule of values to verified completion, retainage, lien documentation, and approved costs.
Changes
Written request, scope basis, cost detail, schedule impact, funding eligibility, and approval before work.
Communication
Meeting minutes, submittal log, decision log, resident notices, and escalation path.
Notes: Progress inspections and payment review are linked. The internal rehabilitation specialist role includes verifying completed work against the approved scope before payment authorization.,Require written change approval before changed work begins except for a documented emergency. Confirm funding-source eligibility and budget capacity.,,[Sources],Visual on this slide was generated with Microsoft Copilot.,Internal reference: Housing Rehabilitation Specialist 02172026.docx,[/Sources]

## Slide 26
Closeout: Finish the project and the compliance story
Substantial completion is not administrative completion.
PHYSICAL + TECHNICAL
✓
Punch list complete and verified
✓
Certificate of occupancy / code sign-off
✓
Testing, commissioning, clearances
✓
Warranties, manuals, training
✓
As-builts and final permits
✓
Final M/WBE / SDVOB reporting
FINANCIAL + PROGRAM
✓
Final pay application and retainage
✓
Lien releases / affidavits as required
✓
Environmental mitigation evidence
✓
Final cost reconciliation
✓
Owner acceptance and resident file
✓
HCR closeout / reimbursement package
Closeout begins when the bid package is written.
Notes: Build the closeout index at procurement so the contractor knows exactly what must be delivered before final payment.,For HOME-ARP and other long-term affordability programs, transition the file from construction to asset management with the applicable use restrictions and ongoing obligations.,,[Sources],https://www.hudexchange.info/programs/home-arp/,[/Sources]

## Slide 27
Five practices that prevent most findings
Use these as the final readiness check before each project gate.
1
Read the award before designing
Translate the agreement and approved application into a one-page requirements matrix.
2
Clear the site before committing
Environmental and permit conditions belong in scope, schedule, and contract.
3
Procure what you intend to enforce
Complete specifications, transparent competition, documented evaluation.
4
Approve before spending
No informal change orders; verify work and eligibility before payment.
5
Close as you build
Maintain contemporaneous logs, certified-business reporting, photos, and closeout index.
Good construction management makes compliance routine
Notes: Close by emphasizing repeatable controls rather than memorizing every program rule.,Invite participants to adapt the five practices into their own internal checklist and approval workflow.,,[Sources],https://hcr.ny.gov/builder-resources,https://www.hudexchange.info/programs/environmental-review/,https://hcr.ny.gov/compliance-and-opportunities,[/Sources]

## Slide 28: Contact Information
Charles Bailey, Delaware Opportunities, Inc.
Delia Yarrow, Ithaca Neighborhood Housing Services
Kelly Robertson, Greater Opportunities for Broome and Chenango, Inc.
cbailey@delop.org
(607) 746-1651
dyarrow@ithacanhs.org
(607) 277-4500 x208
krobertson@greaterops.org
(607) 723-6493